FSR Bidding Calculator

12-Month Product Roadmap

| Prepared for | Facilities & Security Department Leadership |
| --- | --- |
| Organization | FlixBus / Greyhound North America |
| Horizon | Q3 2026 – Q2 2027 (4 quarters) |
| Classification | Internal · Strategic Planning |

# Executive Summary

The FSR Bidding Calculator was launched as a standalone pricing tool. This roadmap transforms it into a full-spectrum Facilities Intelligence Platform over 12 months — moving from reactive bidding to proactive vendor governance, predictive spend management, and enterprise-grade Power BI reporting. The four phases below represent a logical build sequence: each quarter produces standalone value while laying foundation for the next.

# Strategic Pillars

| # | Pillar | Business Driver |
| --- | --- | --- |
| 1 | Operational Intelligence | Real-time spend visibility across 56 terminals via Power BI |
| 2 | Vendor Accountability | Scorecards that shift negotiation leverage to FlixBus/Greyhound |
| 3 | Procurement Governance | Audit-ready approval trails and budget guardrails |
| 4 | Platform Scalability | Azure-native architecture that grows with the department |
| 5 | Agent Enablement | UX improvements that reduce per-FSR time and error rate |

# Q3 2026  —  Foundation & Backend Go-Live

## Theme: From spreadsheet to platform

This quarter delivers the Azure backend, connects the tool to a shared database, and launches the first Power BI dashboard. All prior Excel-based processes are retired.

| Quarter | Initiative | Expected Outcome |
| --- | --- | --- |
| Q3 2026 | Azure App Service + SQL Database deployment | All agents write FSR data to a single shared database. Zero duplicate FSR numbers. |
| Q3 2026 | SharePoint Excel sync via Azure Function (nightly) | City multipliers and service pricing auto-update without manual code deploys. |
| Q3 2026 | Azure Active Directory SSO integration | Agents log in with company credentials. No separate password management. |
| Q3 2026 | Power BI Dashboard v1 — Spend & Volume | FSR volume by city, service category, and priority. Lowest bid vs. benchmark trend. |
| Q3 2026 | FSR Log CSV export pipeline to Power BI | Effort ($), benchmark, vendor names, and city multiplier all available in Power BI data model. |

### Q3 Success Criteria

- 100% of FSR submissions stored in Azure SQL (zero local browser storage)

- Power BI dashboard goes live and is shared with department leadership

- Mean time per FSR submission reduced by 20% vs. Excel baseline

- Zero duplicate FSR numbers across all agents

# Q4 2026  —  Vendor Intelligence & Scorecards

## Theme: Know your vendors before they know your budget

This quarter introduces the Vendor Reliability Scorecard system — the most strategically significant capability in the roadmap. It shifts vendor negotiations from gut feel to evidence.

| Quarter | Initiative | Expected Outcome |
| --- | --- | --- |
| Q4 2026 | Vendor Reliability Scorecard — data model | Azure SQL tables for vendor history: bid frequency, over-benchmark rate, rebid rate, response time. |
| Q4 2026 | Vendor Scorecard Power BI dashboard | Per-vendor view: average Effort ($), win rate, city coverage, special approval rate, trend lines. |
| Q4 2026 | Rebid Rate tracking | Tracks whether vendors lower price after pushback. Identifies high-leverage negotiation targets. |
| Q4 2026 | Vendor benchmark alert (Logic App) | Auto-flags vendors whose bids exceed the adjusted high benchmark more than 3 times in 90 days. |
| Q4 2026 | City cost multiplier audit automation | Power BI alert when city median bid exceeds benchmark by ≥15% for 60+ days. Flags stale multipliers. |

## Vendor Reliability Scorecard — Detailed Design

The scorecard is the cornerstone of the Q4 build. Each vendor active in the FSR system receives a computed score (0–100) updated daily by an Azure Function. The score is visible to agents before they enter a bid, and to managers in the Power BI Vendor Intelligence dashboard.

| Metric | Weight | Direction | Definition |
| --- | --- | --- | --- |
| Bid-to-benchmark accuracy | 25% | Lower = better | Average ¦Effort $¦ as % of benchmark across all bids |
| First-bid win rate | 20% | Higher = better | % of bids where vendor was lowest on first submission |
| Rebid responsiveness | 20% | Higher = better | % of over-benchmark bids where vendor lowered price on request |
| Escalation-free rate | 15% | Higher = better | % of bids that received Auto-Approved or Senior Agent status |
| City coverage breadth | 10% | Higher = better | Number of distinct cities where vendors have submitted bids |
| Recency (activity last 90 days) | 10% | Higher = better | Penalizing vendors with no recent activity — signals reliability risk |

### Score Bands

| Score | Band | Label | Recommended Action |
| --- | --- | --- | --- |
| 80–100 | Tier 1 — Preferred | Green | Prioritize for future bids. Share scorecard with vendor as positive reinforcement. |
| 60–79 | Tier 2 — Acceptable | Amber | Acceptable for non-critical services. Monitor trend direction. |
| 40–59 | Tier 3 — Marginal | Orange | Require 3 competitive bids before awarding. Flag for procurement review. |
| 0–39 | Tier 4 — At Risk | Red | Escalate to Senior Manager before award. Consider vendor removal process. |

### Negotiation Leverage Applications

- Before the call: agents see a vendor’s rebid rate (e.g. 42%) and know there is room to push back.

- Annual contract negotiations: presenting vendors with their own scorecard as the basis for rate discussions.

- New terminal onboarding: filter preferred vendors by city coverage to identify which Tier 1 vendors already operate near a new location.

- Procurement policy: requires minimum Tier 2 score for any vendor receiving more than $50,000 in annual awards.

### Q4 Success Criteria

- Vendor scorecards live for all vendors with ≥5 historical bids

- Power BI Vendor Intelligence dashboard shared with Procurement and Facilities leadership

- At least one vendor renegotiation initiated using scorecard data

- City multiplier audit process triggered at least once

# Q1 2027  —  Governance, Automation & Approvals

## Theme: Close the loop on approval workflows

This quarter eliminates the email-PDF approval loop by building automated approval routing directly into the platform. It also introduces budget guardrails that prevent spend surprises.

| Quarter | Initiative | Expected Outcome |
| --- | --- | --- |
| Q1 2027 | Azure Logic App — approval routing | When FSR status = Senior Manager or above, auto-send Teams card with bid details, benchmark, Effort $, and vendor scorecard link. One-click approve or request rebid. |
| Q1 2027 | Digital approval signature capture | Approver name + timestamp stored in Azure SQL. FSR PDF automatically updated. Full audit trail. |
| Q1 2027 | Annual budget envelope per terminal | Facility managers set a quarterly spend cap per terminal. FSR Calculator warns agents when a new bid would breach the envelope. |
| Q1 2027 | Approval of SLA monitoring | Power BI tracks time from FSR submission to approval decision. Flags requests pending ≤24 hours. |
| Q1 2027 | Multi-service aggregate spend alert | Alerts when a single facility submits ≥3 FSRs in 30 days totaling >$10,000. Flags for potential planned maintenance review. |
| Q1 2027 | Procurement quarterly report (automated) | Azure Function generates a formatted PDF report of spend, vendor performance, and escalation rates. Delivered to inboxes on the 1st of each quarter. |

### Q1 Success Criteria

- Zero FSR approvals processed via email attachment after go-live

- Mean approval time reduced from >48 hours to <4 hours

- Budget envelope breaches caught before award in 100% of cases

- Audit trail complete for all Senior Manager approvals

# Q2 2027  —  Predictive Analytics & Strategic Expansion

## Theme: From reporting to foresight

The final quarter of the roadmap introduces predictive capabilities and expands the platform to cover adjacent workflows — positioning Facilities & Security as a data-driven function with measurable ROI.

| Quarter | Initiative | Expected Outcome |
| --- | --- | --- |
| Q2 2027 | Predictive spend model (Azure ML or Power BI forecasting) | Projects monthly facilities spend per terminal for the next 6 months based on historical FSR patterns, seasonality, and city cost trends. |
| Q2 2027 | Service frequency heatmap | Power BI map showing which service categories repeat most often at each terminal. Identifies candidates for preventive maintenance contracts. |
| Q2 2027 | Preferred Vendor pre-qualification list | Auto-generated list of Tier 1 vendors by city and service category. Shared with agents at bid entry. Reduces time sourcing new vendors. |
| Q2 2027 | Vendor contract rate card integration | For pre-negotiated vendors, import agreed rates into the pricing tool. Calculator shows contract rate vs. benchmark to verify vendors are honoring commitments. |
| Q2 2027 | Mobile-optimized interface for field agents | Responsive layout optimization for tablet and phone. Allow agents to enter bids on-site during vendor walkthroughs. |
| Q2 2027 | FSR Bidding Calculator API — public endpoints | REST API allows future integration with CMMS (Computerized Maintenance Management Systems) such as Maximo or ServiceNow. FSRs can be auto created from work orders. |

### Q2 Success Criteria

- Predictive models live with ≥85% accuracy on 30-day spend forecasts

- At least 3 terminals enrolled in preventive maintenance contracts identified from frequency data

- Mobile interface adopted by ≥60% of agents based on usage analytics

- API documentation published and shared with IT for future CMMS integration planning

# 12-Month Success KPIs

| KPI | Baseline | Target (12 mo) | Owner |
| --- | --- | --- | --- |
| Mean time per FSR submission | ~15 min (Excel) | ≣05 min | Facilities Ops |
| Approval turnaround time | >48 hours | <4 hours | Dept. Leadership |
| % bids auto approved (at/under bench) | — (not tracked) | ≥55% | Procurement |
| Effort $ (median, all FSRs) | — (not tracked) | ≤ $0 (at benchmark) | Analytics |
| Vendor Tier 1 coverage per city | — (not tracked) | ≥2 Tier 1 vendors/city | Procurement |
| City multiplier staleness alerts | Manual annual review | Automated quarterly | Platform |
| Escalation rate (Sr. Manager) | — (not tracked) | ≤10% of all FSRs | Dept. Leadership |
| Quarterly spend forecast accuracy | N/A | ≥85% | Analytics |

# Estimated Investment Summary

| Item | One-Time | Monthly | Notes |
| --- | --- | --- | --- |
| Azure App Service (B1) | — | ~$13 | Scale to B2 if >50 concurrent users |
| Azure SQL Database (S0) | — | ~$15 | Upgrade path to S2 available |
| Azure Function App | — | ~$0 | Consumption plan, free at this volume |
| Azure Logic Apps | — | ~$5 | Approval routing, ~1,000 runs/mo |
| Power BI Pro (per reporting user) | — | $10/u | Leadership + Procurement users only |
| Developer time (Q3 backend) | ~5 days | — | Using provided code package |
| Developer time (Q4 scorecards) | ~4 days | — | Data model + Power BI dataset |
| Developer time (Q1 Logic Apps) | ~3 days | — | Approval routing + Teams integration |
| Total Azure (est., Excel. Power BI) | — | ~$33 | Well within typical dept. IT budget |

# Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| IT prioritization delay (backend deployment) | Medium | HTML tool continues working standalone while backend is pending. No agent workflow interruption. |
| City multiplier data goes stale | Medium | Q4 automated audit alert. Quarterly review process owned by Facilities lead. |
| Vendor scorecard resistance from vendors | Low | Scorecards are internal only in Q4. Vendor-facing sharing is optional and controlled by Procurement. |
| Power BI DirectQuery performance issues | Low | Use read replica + scheduled 15-min refresh instead of live DirectQuery. |

# Recommended Next Steps

To initiate Q3 2026 immediately:

- Forward the Azure Implementation Brief (already prepared) to IT with the Azure AD App Registration request — this is the only task that requires IT admin access and is the critical path item.

- Schedule a 30-minute Power BI kickoff with the analytics or reporting team to share the vw_fsr_report view schema and align on the Q3 dashboard scope.

- Identify the two Procurement team members who will own the Vendor Reliability Scorecard process in Q4. Their input on metric weighting is essential before the data model is built.

- Circulate this roadmap for leadership sign-off. Budget exposure is under $40/month in Azure costs — the primary investment is developer time, already partially provided via the code package.

This roadmap is designed to deliver visible ROI at every quarter. By Q4 2026, the department will have more vendor intelligence than most enterprise facilities teams three times its size.